ComicCraft

AI Comic Story Creator using Gemini Models

Project Demonstration Plan

# 1. Purpose of the Demonstration

The demonstration shows ComicCraft working from start to finish: a short story idea goes in, and a complete illustrated comic comes out, previewed in the browser and exported as a PDF. The goal is for the audience to understand what the project does, how it works, and why the design choices were made.

| Item | Detail |
| --- | --- |
| Audience | [Evaluators / classmates / client] |
| Suggested length | 10 minutes demo plus 5 minutes questions (adjust to your slot) |
| Presenter(s) | [Name(s)] |
| Date and venue | [Date, room or meeting link] |
| Machine used | [Laptop, GPU or CPU] |

# 2. Key Messages

Whatever else happens, the audience should leave knowing these points:

- ComicCraft turns a short prompt into a full comic with story and images, automatically.

- The user controls character, setting, tone and art style, and can regenerate to change the mood.

- Two kinds of AI work together: Gemini models write the story and Stable Diffusion draws the panels.

- The result can be previewed online and downloaded as a PDF.

- The project covers the whole cycle: planning, development, testing and documentation.

# 3. Preparation Checklist

Image generation is the slow step, so most of the preparation is about avoiding delays and surprises during the live demo.

|  | Task | When |
| --- | --- | --- |
| ☐ | Confirm the app runs from a clean start (uvicorn app.main:app) | Two days before |
| ☐ | Confirm Gemini model IDs in .env are current and the API key works | Two days before |
| ☐ | Run a full generation once so the Stable Diffusion model is downloaded and cached | Two days before |
| ☐ | Check API quota so the demo does not hit a limit | Day before |
| ☐ | Pre-generate 2 backup comics (Scenario 1 and Scenario 2 inputs) and keep their PDFs | Day before |
| ☐ | Record a short screen video of a complete run as a last-resort backup | Day before |
| ☐ | Take screenshots of the form, preview, export page and PDF | Day before |
| ☐ | Clear old files from static/panels and static/exports | Day before |
| ☐ | Close other heavy programs; plug in power; disable notifications | Before starting |
| ☐ | Start the server and warm it up with one test generation | 15 minutes before |
| ☐ | Open the app, the /docs page and a PDF viewer in separate tabs | 5 minutes before |
| ☐ | Set browser zoom so the audience can read the text | 5 minutes before |

# 4. Demonstration Flow

| Time | Segment | Content |
| --- | --- | --- |
| 0:00 - 1:00 | Introduction | The problem and what ComicCraft does |
| 1:00 - 2:30 | Architecture | One diagram: frontend, FastAPI backend, Gemini models, Stable Diffusion |
| 2:30 - 6:00 | Live demo: Scenario 1 | Enter a prompt and preferences, submit, review the generated comic |
| 6:00 - 7:30 | Scenario 2 | Change tone and style and show the different result |
| 7:30 - 8:30 | Scenario 3 | Download the PDF and show the export success page |
| 8:30 - 9:30 | Behind the scenes | Show /docs and the JSON endpoint; mention testing |
| 9:30 - 10:00 | Wrap-up | Limitations and future work |

Because generation can take a while, start the live generation early and use the waiting time to explain the architecture and what the app is doing at each step.

# 5. Step-by-Step Script

## Segment 1: Introduction

Say: Making a comic normally needs writing and drawing skills. ComicCraft lets anyone turn an idea into an illustrated comic in a few minutes, using AI.

## Segment 2: Architecture

- Show the architecture diagram from the documentation.

- Say: The user fills a web form. A FastAPI backend sends the idea to Gemini Flash for a five-panel outline, then to Gemini Pro for narration and dialogue. Stable Diffusion draws one image per panel. The backend assembles everything and builds a PDF.

## Segment 3: Scenario 1 (live)

- Open the home page and point out the five inputs.

- Enter the prompt 'A brave fox exploring an enchanted forest'.

- Enter a character name, setting 'forest', tone 'dramatic', art style 'anime'.

- Click generate. While it runs, explain the pipeline steps in order.

- When the preview appears, scroll through the panels. Point out the title, image, scene description and narration on each.

## Segment 4: Scenario 2 (tone and style)

- Return to the form with the same prompt.

- Change tone to 'funny' and art style to 'comic book'.

- Generate again. If time is short, switch to the pre-generated version and say so openly.

- Compare the two results side by side: lighter narration and a more classic comic look.

## Segment 5: Scenario 3 (export)

- Click the download button.

- Show the export success page.

- Open the PDF and flip through it: one page per panel with image and text.

## Segment 6: Behind the scenes

- Open /docs and show the endpoints, including /generate-comic/json and /test-image.

- Say: The same pipeline is available as an API. We tested each module with mocked AI calls, checked all routes, and ran the three scenarios end to end.

## Segment 7: Wrap-up

- State the limitations honestly: characters can look different between panels, and generation takes time without a GPU.

- Mention future work: consistent characters, editable panels, speech bubbles, and cloud deployment.

- Thank the audience and invite questions.

# 6. Demo Inputs

| Prompt | Character | Setting | Tone | Art style |
| --- | --- | --- | --- | --- |
| A brave fox exploring an enchanted forest | Rusty | Forest | Dramatic | Anime |
| Same prompt, regenerated | Rusty | Forest | Funny | Comic book |
| A robot learns to bake a cake (spare) | Bolt | Kitchen | Funny | Cartoon |

Use inputs you have already run successfully. Avoid trying new prompts live, since output varies and a model can refuse or produce a weak result.

# 7. Backup Plan

| If this happens | Do this |
| --- | --- |
| Internet or Gemini API fails | Switch to the pre-generated comic and PDF; explain that the API is unreachable |
| Generation is too slow | Keep talking through the architecture; if it passes about a minute past plan, open the pre-generated result |
| Model returns an error or refuses the prompt | Retry once with the backup prompt; otherwise show the pre-generated comic |
| Server will not start | Restart uvicorn; if it fails, play the recorded screen video |
| Images look wrong or off-style | Say that AI output varies, show the pre-generated version, and move on |
| Projector or screen sharing issue | Use screenshots in the documentation as a fallback |

Be open with the audience whenever you switch to a pre-generated result. It is a normal practice for slow AI demos, and honesty keeps trust.

# 8. Anticipated Questions

| Question | Suggested answer |
| --- | --- |
| Why two Gemini models? | Flash is fast and suited to the structured outline; Pro is used for richer narration and dialogue. |
| Why Stable Diffusion for images? | It runs locally through Diffusers, gives control over prompts and style, and does not need a paid image API. |
| Why does it take so long? | Five images are generated one after another. A GPU shortens this a lot; a CPU is much slower. |
| Can the character look the same in every panel? | Not reliably yet. Each image is generated separately. The prompts repeat the character's description to help, and consistency is listed as future work. |
| What happens if the AI returns bad output? | The outline is validated and retried up to three times, and errors are shown as friendly messages. |
| How did you test it? | Unit tests with mocked AI calls, route tests, UI checks, and end-to-end runs of the three scenarios. |
| Can it be used without the web page? | Yes. The /generate-comic/json endpoint accepts a JSON request and returns the layout and PDF path. |
| Is user data stored? | Only the generated images and PDFs are saved on disk. There are no user accounts. |
| How would you deploy it? | Currently local. A next step is hosting on a machine with a GPU and adding background processing. |

# 9. Roles (if presenting as a team)

| Role | Responsibility |
| --- | --- |
| Presenter | Introduction, live demo, wrap-up |
| Technical support | Watches the server, handles errors, switches to backups |
| Architecture speaker | Explains the diagram and design choices |
| Q&A lead | Answers technical questions |

# 10. Day-of Checklist

- Server running and tested with one generation.

- Backup comics, PDFs, screenshots and screen video easy to reach.

- Internet connection and API key confirmed.

- Browser tabs open: app, /docs, PDF viewer, architecture diagram.

- Screen zoom readable from the back of the room.

- Timer or clock visible.

- Water and a printed copy of this script.

# 11. After the Demonstration

- Note the questions and feedback received.

- Record any bugs or ideas in the defect list.

- Share the documentation, repository link and the sample PDFs with the audience.

- Update the documentation if the demo revealed anything unclear.