ComicCraft

AI Comic Story Creator using Gemini Models

Project Development Phase

# 1. Purpose of This Phase

The development phase turns the approved plan into a working application. It follows the five milestones from the planning document: environment and architecture, core functions, routes, frontend, and local deployment. This document gives the build order, the specification of each module, starter code, and the checks that must pass before moving on.

The code shown is a starting skeleton to adapt, not a finished implementation. Model IDs are kept in configuration because the Gemini 1.5 names and the Stable Diffusion repository in the original document should be verified before use.

# 2. Development Environment

## 2.1 Setup

python -m venv comiccraft-env

comiccraft-env\Scripts\activate          # Windows

# source comiccraft-env/bin/activate     # macOS / Linux

pip install fastapi uvicorn jinja2 python-multipart python-dotenv

pip install google-generativeai diffusers transformers accelerate

pip install torch fpdf Pillow

pip freeze > requirements.txt

Install a PyTorch build that matches your hardware (CUDA for an NVIDIA GPU, otherwise the CPU build). Image generation on CPU works but is slow.

## 2.2 Project structure

comiccraft/

app/

main.py              # FastAPI app, mounts static, includes routes

routes.py            # all endpoints

config.py            # keys and model IDs from .env

schemas.py           # PromptRequest (Pydantic)

gemini_flash.py      # generate_outline()

gemini_pro.py        # generate_story()

image_generator.py   # generate_image()

layout_builder.py    # build_comic_layout()

exporters.py         # save_pdf()

templates/

index.html

comic_preview.html

export_success.html

static/

panels/              # generated images

exports/             # generated PDFs

.env                   # never commit

.gitignore

requirements.txt

README.md

## 2.3 Configuration

Keep keys and model IDs in a .env file and add it to .gitignore.

# .env

GEMINI_API_KEY=your-key-here

FLASH_MODEL=<current Gemini Flash model id>

PRO_MODEL=<current Gemini Pro model id>

SD_MODEL=<current Stable Diffusion model repo>

# app/config.py

import os

from dotenv import load_dotenv

load_dotenv()

GEMINI_API_KEY = os.getenv("GEMINI_API_KEY")

FLASH_MODEL = os.getenv("FLASH_MODEL")

PRO_MODEL = os.getenv("PRO_MODEL")

SD_MODEL = os.getenv("SD_MODEL")

## 2.4 Git workflow

- Initialise the repository and commit the skeleton before writing features.

- Use one branch per milestone or module and merge after its checks pass.

- Commit requirements.txt, templates and code; never commit .env or generated images and PDFs.

# 3. Build Order

| # | Task | Depends on | Done when |
| --- | --- | --- | --- |
| 1 | Skeleton app with / route and static mount | Environment | Home page loads at 127.0.0.1:8000 |
| 2 | generate_outline() | Config, API key | Returns 5 valid panel dicts |
| 3 | generate_story() | Outline | Text for all panels returned |
| 4 | generate_image() and /test-image | SD model download | Image saved and path returned |
| 5 | build_comic_layout() | Steps 3 and 4 | List of panel/image/text dicts |
| 6 | save_pdf() | Layout | Readable multi-page PDF created |
| 7 | /generate and /generate-comic/json | Steps 2 to 6 | Full comic from form and JSON |
| 8 | Templates and CSS | Routes | Form, preview and export pages work |
| 9 | Error handling and polish | All | Failures show friendly messages |
| 10 | Local deployment test and README | All | Fresh setup runs from README alone |

# 4. Milestone 2: Core Functions

## 4.1 generate_outline()  (gemini_flash.py)

Calls the Gemini Flash model to produce a 5-panel outline as structured data.

| Item | Specification |
| --- | --- |
| Input | story prompt, character name, setting, tone, art style |
| Output | list of 5 dicts: panel, title, scene, image_prompt |
| Key risk | Model returns text that is not valid JSON |
| Handling | Strip code fences, parse JSON, validate keys and length, retry up to 3 times |

import json, re

import google.generativeai as genai

from app.config import GEMINI_API_KEY, FLASH_MODEL

genai.configure(api_key=GEMINI_API_KEY)

REQUIRED = {"panel", "title", "scene", "image_prompt"}

def generate_outline(prompt, character, setting, tone, style, panels=5):

model = genai.GenerativeModel(FLASH_MODEL)

instruction = f"""Create a {panels}-panel comic outline.

Story idea: {prompt}

Main character: {character}. Setting: {setting}. Tone: {tone}.

Art style: {style}.

Return ONLY a JSON list of {panels} objects with keys:

panel (number), title, scene, image_prompt.

Repeat the character's look in every image_prompt."""

for attempt in range(3):

try:

text = model.generate_content(instruction).text

text = re.sub(r"```json|```", "", text).strip()

data = json.loads(text)

if len(data) == panels and all(REQUIRED <= set(d) for d in data):

return data

except Exception:

pass

raise ValueError("Could not generate a valid outline")

## 4.2 generate_story()  (gemini_pro.py)

Takes the outline and asks the Gemini Pro model for narration and dialogue, panel by panel.

- Input: the outline list, plus tone and character name.

- Output: one formatted text block, or better, a list with one text entry per panel so the layout step can match text to images without parsing.

- Tip: ask for a fixed marker such as 'PANEL 1:' at the start of each section so the response can be split reliably.

def generate_story(outline, tone, character):

model = genai.GenerativeModel(PRO_MODEL)

scenes = "\n".join(f"Panel {o['panel']}: {o['title']} - {o['scene']}"

for o in outline)

instruction = f"""Write comic narration and dialogue.

Tone: {tone}. Hero: {character}.

For each panel write a short caption and 1-3 lines of dialogue.

Start each section with 'PANEL <number>:'.

{scenes}"""

return model.generate_content(instruction).text

## 4.3 generate_image()  (image_generator.py)

Creates one image per panel with Stable Diffusion and saves it under static/panels.

- Load the pipeline once and reuse it. Loading per request is very slow.

- Use float16 on GPU and float32 on CPU.

- Sanitise the prompt before using it in a filename, or use the panel number and a timestamp instead.

- Append the art style to the prompt, for example 'comic book panel, anime style'.

import re, time, torch

from diffusers import StableDiffusionPipeline

from app.config import SD_MODEL

_pipe = None

def _get_pipe():

global _pipe

if _pipe is None:

gpu = torch.cuda.is_available()

_pipe = StableDiffusionPipeline.from_pretrained(

SD_MODEL, torch_dtype=torch.float16 if gpu else torch.float32)

_pipe = _pipe.to("cuda" if gpu else "cpu")

return _pipe

def generate_image(prompt, panel_number, style=""):

full = f"{prompt}, {style}, comic book panel"

image = _get_pipe()(full, num_inference_steps=25).images[0]

safe = re.sub(r"[^a-z0-9]+", "_", prompt.lower())[:30]

path = f"static/panels/panel{panel_number}_{safe}_{int(time.time())}.png"

image.save(path)

return path

## 4.4 build_comic_layout()  (layout_builder.py)

- Input: outline, story text (split per panel), list of image paths.

- Output: list of dicts with panel, title, scene, image, text.

- Match by panel number, not by list position, so a missing panel does not shift everything.

## 4.5 save_pdf()  (exporters.py)

- One page per panel with title, image and narration.

- Save to static/exports with a timestamped filename and return the path.

- The classic FPDF core fonts only support Latin-1 text. Sanitise or replace other characters, or switch to a Unicode-capable font or the fpdf2 library.

from datetime import datetime

from fpdf import FPDF

def save_pdf(layout):

pdf = FPDF()

for panel in layout:

pdf.add_page()

pdf.set_font("Arial", "B", 14)

pdf.cell(0, 10, f"Panel {panel['panel']}: {panel['title']}", ln=True)

pdf.image(panel["image"], x=10, w=190)

pdf.set_font("Arial", "", 11)

text = panel["text"].encode("latin-1", "replace").decode("latin-1")

pdf.multi_cell(0, 7, text)

path = f"static/exports/comic_{datetime.now():%Y%m%d_%H%M%S}.pdf"

pdf.output(path)

return path

# 5. Milestone 3: Routes and Backend

| Route | Method | Behaviour |
| --- | --- | --- |
| / | GET | Render index.html |
| /generate | POST | Read form fields, run the full pipeline, render comic_preview.html |
| /generate-comic/json | POST | Validate a PromptRequest body, run the pipeline, return layout and PDF path as JSON |
| /export-success | GET | Render export_success.html with the PDF path |
| /test-image | POST | Generate one image from a raw prompt for testing |

Implementation notes:

- Put the pipeline in one helper function, run_pipeline(), and call it from both /generate and /generate-comic/json to avoid duplicated logic.

- Define PromptRequest in schemas.py with fields: prompt, character, setting, tone, style.

- Wrap each route in try/except and raise HTTPException with a clear message for API failures, invalid JSON and empty inputs.

- Image generation blocks the request for a long time. Start with a simple synchronous flow, then add a loading indicator or move generation to a background task if timeouts appear.

def run_pipeline(prompt, character, setting, tone, style):

outline = generate_outline(prompt, character, setting, tone, style)

story = generate_story(outline, tone, character)

images = [generate_image(o["image_prompt"], o["panel"], style)

for o in outline]

layout = build_comic_layout(outline, story, images)

pdf_path = save_pdf(layout)

return layout, pdf_path

# 6. Milestone 4: Frontend

## 6.1 Templates

| Template | Contents |
| --- | --- |
| index.html | Form with fields named prompt, character, setting, tone, style. Names must match the Form(...) parameters. POSTs to /generate. |
| comic_preview.html | Loop over layout with {% for panel in layout %}: number, title, image, scene in italics, narration. Include a download link to the PDF. |
| export_success.html | Confirmation message, PDF path, and a link back to the home page. |

## 6.2 Design guidelines

- Centered, fixed-width content with padding, rounded corners and soft shadows.

- Consistent button styling with hover effects.

- Dropdowns for tone (dramatic, funny, and so on) and art style (anime, comic book, realistic) to keep input valid.

- Show a clear 'Generating your comic...' state after submit, since generation takes time.

- Prefer one shared stylesheet in static/ over CSS embedded in every page.

# 7. Milestone 5: Local Deployment

- Activate the virtual environment and confirm .env values are set.

- Run: uvicorn app.main:app --reload

- Open http://127.0.0.1:8000 for the app and /docs for API testing.

- Run the end-to-end test cases below on a clean checkout.

- Write README.md: purpose, setup steps, environment variables, run command, and known limitations.

# 8. Testing Checkpoints

| After | Verify |
| --- | --- |
| generate_outline() | Five panels, all four keys present, retries work when output is malformed |
| generate_story() | Each panel has narration and dialogue in the requested tone |
| generate_image() | File exists in static/panels and opens correctly |
| save_pdf() | One page per panel, text not cut off, filename timestamped |
| /generate | All five form fields arrive; preview shows every panel |
| /generate-comic/json | Bad JSON gives a clear error; good JSON returns layout and PDF path |
| Style change | Choosing 'funny' and 'comic book' clearly changes text and look |
| Failure cases | Missing API key, empty prompt and blocked content show friendly errors |

# 9. Common Issues

| Problem | Likely fix |
| --- | --- |
| Model not found error from Gemini | Model ID is retired or misspelled; check the current list and update .env |
| JSON parse errors on the outline | Tighten the prompt, strip code fences, keep the retry loop |
| Out of memory during image generation | Use float16 on GPU, lower image size or steps, or enable attention slicing |
| Very slow images | Confirm the GPU is being used; reuse the loaded pipeline |
| PDF text shows question marks | Non-Latin-1 characters; sanitise text or use a Unicode font |
| Images not showing in preview | Check the static mount and that image paths are URL paths, not disk paths |

# 10. Definition of Done

- A user can submit the form and see a complete 5-panel comic in the browser.

- Changing tone or art style and resubmitting produces a different comic.

- The comic downloads as a readable PDF and the export success page appears.

- All five routes work, including the JSON endpoint and /test-image.

- Errors are handled without crashing the app.

- The README lets someone else set up and run the project.