ComicCraft

AI Comic Story Creator using Gemini Models

Project Planning Document

# 1. Project Overview

ComicCraft is a web application that turns a short user prompt into a complete comic: a panel-by-panel storyline, narration and dialogue, and an illustration for each panel. The user previews the comic in the browser and downloads it as a PDF.

Users provide a story prompt, main character name, setting, tone and art style. The backend is built with FastAPI and combines Google Gemini models (story text) with Stable Diffusion via Hugging Face Diffusers (images).

# 2. Objectives

- Generate a structured 5-panel comic outline from a single story prompt.

- Produce engaging narration and character dialogue for every panel.

- Generate a comic-style illustration for each panel in the chosen art style.

- Let users regenerate with a different tone or art style until it matches their vision.

- Export the finished comic as a timestamped PDF containing images and text.

- Provide both a browser interface and JSON API endpoints.

# 3. Scope

## In scope

- Input form, comic preview page and export success page (HTML, CSS, Jinja2).

- FastAPI routes: /, /generate, /generate-comic/json, /export-success, /test-image.

- Gemini Flash outline generation, Gemini Pro story generation, Stable Diffusion image generation.

- Layout building and PDF export with FPDF.

- Local deployment and testing.

## Out of scope (initial release)

- User accounts, saved comic library, and cloud or production hosting.

- Consistent character appearance across panels (listed as a known limitation).

- Editing individual panels after generation.

# 4. Technology Stack and Model Selection

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | HTML, CSS, Jinja2 templates | Input form, preview, export confirmation |
| Backend | FastAPI, Uvicorn, Pydantic | Routing, validation, orchestration |
| Outline model | Gemini Flash | Fast, structured 5-panel outline |
| Story model | Gemini Pro | Detailed narration and dialogue |
| Image model | Stable Diffusion (Diffusers, PyTorch) | Comic-style panel illustrations |
| Export | FPDF, Pillow | Multi-page PDF of images and text |
| Tooling | Python, venv, pip, Git | Environment and version control |

Note: the source document names gemini-1.5-flash, gemini-1.5-pro and runwayml/stable-diffusion-v1-5. Confirm these are still available and pick current model IDs before development starts.

# 5. System Architecture

The request flow for comic generation is:

- User submits the form on index.html (POST to /generate).

- generate_outline() (gemini_flash.py) returns a 5-panel outline: number, title, scene description, image prompt.

- generate_story() (gemini_pro.py) expands the outline into narration and dialogue.

- generate_image() (image_generator.py) creates one image per panel and saves it to static/panels.

- build_comic_layout() (layout_builder.py) matches each image with its panel text.

- save_pdf() (exporters.py) writes the PDF to static/exports.

- comic_preview.html renders the result; export_success.html confirms the download.

# 6. Milestones and Deliverables

| Milestone | Key activities | Deliverable |
| --- | --- | --- |
| 1. Model selection and architecture | Research and test models; define architecture; set up environment and project structure | Chosen models, architecture diagram, working environment |
| 2. Core functionality | Build outline, story, image, layout and PDF functions | Five tested modules |
| 3. routes.py | Implement all routes, form and JSON input handling, error handling | Working backend endpoints |
| 4. Frontend | Build index, preview and export templates; bind data with Jinja2 | Complete user interface |
| 5. Deployment | Prepare and test local deployment | Runnable app, README, run instructions |

# 7. Task Breakdown

| Task | File / module | Depends on | Status |
| --- | --- | --- | --- |
| Set up venv and dependencies | requirements.txt | None | To do |
| Create project structure | app/, templates/, static/ | Environment | To do |
| Outline generation | gemini_flash.py | API key, structure | To do |
| Story generation | gemini_pro.py | Outline function | To do |
| Image generation | image_generator.py | Diffusers setup | To do |
| Layout builder | layout_builder.py | Story and image functions | To do |
| PDF export | exporters.py | Layout builder | To do |
| Routes and validation | routes.py | All core modules | To do |
| HTML templates and CSS | index, preview, export | Routes | To do |
| Local deployment and testing | uvicorn app.main:app | Everything above | To do |

Update the Status column as work progresses. The original status table (index.html, style.css, script.js, README.md) can be merged into this one.

# 8. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Slow image generation, especially without a GPU | Long waits, request timeouts | Use a GPU if possible; show a loading state; consider background jobs |
| Gemini returns malformed or non-JSON outline | Pipeline breaks | Strict prompt format, response validation, retry on failure |
| Model names or repos change or are retired | Calls fail | Keep model IDs in configuration; verify before starting |
| Safety filters block a prompt | No output for the user | Catch blocks, show a clear message, allow editing the prompt |
| Inconsistent character look across panels | Weaker story cohesion | Repeat character description in every image prompt; document as a limitation |
| API key exposure | Security and billing risk | Environment variables; keep .env out of Git |
| API quota or rate limits | Generation fails under load | Handle errors gracefully; test with realistic usage |

# 9. Testing Plan

| Area | What to verify |
| --- | --- |
| Outline generation | Returns exactly 5 panels with all required fields |
| Story generation | Narration and dialogue present for every panel; matches chosen tone |
| Image generation (/test-image) | Image saved to static/panels; filename sanitized; returns a valid path |
| /generate (form) | All five inputs captured; preview page shows every panel |
| /generate-comic/json | Invalid JSON rejected; valid JSON returns layout and PDF path |
| PDF export | One page per panel, image and text readable, timestamped filename |
| Style regeneration | Changing tone or art style produces a visibly different comic |
| Error handling | API failures and empty inputs show friendly errors, not crashes |

# 10. Open Decisions

- Panel count: the form lists a number-of-panels input, but the pipeline is fixed at 5. Decide whether to keep 5 or make it configurable.

- Model versions: confirm current Gemini and Stable Diffusion model IDs.

- Hardware: decide whether image generation runs on GPU or CPU, which affects speed and UX.

- Deployment: Milestone 5 is listed but not detailed; define the local run and test steps.

- Consistency: decide whether character consistency is a stretch goal.

# 11. Immediate Next Steps

- Confirm model choices and obtain API keys.

- Create the repository, virtual environment and folder structure.

- Build and test generate_outline() first, then work through the pipeline in order.

- Track progress in the task table above.